## Slide 1
IDEA :- Maintain constant pressure.
TPM CIRCLE NO :- 3
TPM CIRCLE NAME : P15 TEAM
DEPT :- Assembly
CELL :-A386
CELL NAME:- Oil Pump
ACTIVITY
LOSS NO. / STEP
RESULT AREA
MACHINE / STAGE :- A386 Assembly Line
OPERATION :- PRV testing stage.
KK
KAIZEN IDEA SHEET
QM
PM
JH
SHE
OT
DM
E&T
P
Q
DEF :- A
C
D
S
M
KAIZEN THEME : To eliminate breakdown of PRV testing m/c.
WIDELY/DEEPLY:-
PROBLEM / PRESENT STATUS :- High Air entrapment breakdown time of A386 machine 120 ~ 200 min / month.
COUNTERMEASURE:- To maintain constant pressure external motor provided which will avoid air entrapment in the piping.
BENCHMARK
TARGET
KAIZEN START
KAIZEN FINISH
45mins
0 mins.
20.06.2016
10.07.2016
TEAM MEMBERS :-
BENEFITS :-
Reduce breakdowm mins.
Reduce rejection.
MANAGER’S SIGN :- Janardan Sathe
REGISTERED BY :- Bhavesh Pednekar
REGISTRATION NO. & DATE: 10.07.16
WHY - WHY ANALYSIS :-
Why1: High Air entrapment breakdown time
Why 2: Air flow through piping at the time of new cycle
Why 3: Oil remaining in pipes get drain while changing parts for new cycle
Why 4: Drop in oil pressure
RESULT :-
COST INCURRED FOR MAKING KAIZEN
MATERIAL COST
IN RS
SCOPE & PLAN FOR HORIZONTAL DEPLOYMENT
LABOUR COST
IN RS
TOTAL COST
IN RS
------------
-------
---------
SR.
NO.
CELL
TARGET
RESPONSIBILITY
STATUS
-------
------
------
KAIZEN SUSTENANCE
ROOT CAUSE :- Drop in oil pressure
AFTER
NA
---
Bhavesh Pednekar, Ajay Bhor,
Janardan Sathe, Sunil Kinkar
WHAT TO DO: NA
HOW TO DO : NA
FREQUENCY : NA.
BEFORE
P15
Result Monitoring
Chart: 
| 16-Apr | 16-May | 16-Jun | July16 2nd week | July16 3rd week | July 16 4th week | Aug 16 1st week
min/month | 120 | 150 | 200 | 45 | 40 | 38 | 41